A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in the form of the Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint - 5 (1, 2, 3, 5)

Sprint 1

Incident UI Policy (Epic 1)

Create High Impact Control UI Policy (USN1) 3

Make Assignment group mandatory for High Impact incidents (USN2) 2

Incident Form Control (Epic 2)

Make Urgency read-only when Impact is High (USN3) 3

Automatically set Urgency to High using onChange Client Script (USN4) 3

Verify Impact-to-Urgency automatic update (USN5) 2

Total Story Point in Sprint 1 = 3+2+3+3+2 = 13

Sprint 2

Save-Time Validation (Epic 3)

Prevent save when Assigned To is missing for High Impact (USN6) 3

List Editing Control (Epic 4)

Prevent direct State changes through list editing (USN7) 3

Verify valid Incident submission after Assigned To is populated (USN8) 2

Functional Verification (Epic 5)

Verify condition reversal and restoration of normal field behavior (USN9) 3

Incident State Verification (Epic 6)

Verify State list protection and normal form-based State update (USN10) 5

Total story Point in Sprint 2 = 3+3+2+3+5 = 16

Total Story Points

Sprint 1 = 13

Sprint 2 = 16

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 13+16 = 29

No of Sprints = 2

Velocity = 29/2

14.5 (Story Points per Sprint)

Your team's velocity is 14.5 Story Points per Sprint.